User Stories & Acceptance Criteria

NitiLedger — Sprint 1 to Sprint 4

Blockchain-Based Government Project Transparency System

Version: 1.0   |   Date: March 2026

Confidential & Internal Use Only

# 1. User Story Format

All stories follow the standard format:

As a [Role], I want to [Action], so that [Benefit].

Each story includes: Story ID, Sprint, Priority, Estimate (Story Points), and Acceptance Criteria (AC).

# 2. Sprint 1 — Foundation & Infrastructure

## US-001 | Developer can spin up full local environment

| Field | Value |
| --- | --- |
| Story | As a Developer, I want to run all services locally with one command, so that I can develop without cloud dependency. |
| Sprint | Sprint 1 |
| Priority | Critical |
| Story Points | 8 |

Acceptance Criteria:

- AC1: Running 'docker-compose up' starts all 10 services within 5 minutes

- AC2: All containers pass health checks and are accessible on documented ports

- AC3: .env.example contains all required variables with safe defaults

- AC4: README includes step-by-step local setup instructions

## US-002 | Hyperledger Fabric network bootstraps correctly

| Field | Value |
| --- | --- |
| Story | As a Tech Lead, I want a 2-org Fabric network with RAFT ordering, so that we have a production-grade blockchain foundation. |
| Sprint | Sprint 1 |
| Priority | Critical |
| Story Points | 13 |

Acceptance Criteria:

- AC1: Two organisations (Org1MSP, Org2MSP) are enrolled with Fabric CA

- AC2: RAFT ordering service is running with 3 orderer nodes

- AC3: A test channel is created and both peers have joined

- AC4: A sample chaincode can be installed, approved by both orgs, and committed

- AC5: CouchDB world state is accessible and shows chaincode state

## US-003 | User can log in via SSO

| Field | Value |
| --- | --- |
| Story | As any User, I want to log in using my organisation credentials, so that I don't need a separate password. |
| Sprint | Sprint 1 |
| Priority | Critical |
| Story Points | 5 |

Acceptance Criteria:

- AC1: Clicking 'Login' redirects to Keycloak OIDC login page

- AC2: Successful login redirects back to dashboard with valid JWT in session

- AC3: JWT contains user role claim; role is correctly parsed by backend middleware

- AC4: Invalid/expired JWT returns HTTP 401 with descriptive error message

- AC5: Logout clears session and redirects to login page

## US-004 | RBAC enforces role boundaries

| Field | Value |
| --- | --- |
| Story | As a System Admin, I want role-based access control, so that Citizens cannot access Admin-only functions. |
| Sprint | Sprint 1 |
| Priority | High |
| Story Points | 5 |

Acceptance Criteria:

- AC1: A Citizen JWT attempting a POST /projects endpoint returns HTTP 403

- AC2: An Auditor can GET /audit/logs but cannot POST /projects

- AC3: Role mismatch returns structured JSON error: {error: 'insufficient_role'}

- AC4: All 5 roles have documented permission matrices tested via integration tests

# 3. Sprint 2 — Ledger Logic & Document Handling

## US-005 | Admin can create a project on-chain

| Field | Value |
| --- | --- |
| Story | As an Org Admin, I want to create a government project record on the blockchain, so that it is immutable from the moment of creation. |
| Sprint | Sprint 2 |
| Priority | Critical |
| Story Points | 8 |

Acceptance Criteria:

- AC1: POST /projects with valid payload returns 201 and a transaction hash

- AC2: Project is queryable on-chain via GET /projects/{id} within 3 seconds

- AC3: Multi-org endorsement (Org1 + Org2) is required for commit; single-org request fails

- AC4: Duplicate project ID returns HTTP 409 Conflict

- AC5: Project creation event is written to PostgreSQL audit_logs table

## US-006 | Admin can add milestones to a project

| Field | Value |
| --- | --- |
| Story | As an Org Admin, I want to add milestones to a project, so that progress can be tracked granularly. |
| Sprint | Sprint 2 |
| Priority | High |
| Story Points | 5 |

Acceptance Criteria:

- AC1: POST /projects/{id}/milestones creates milestone and updates on-chain project state

- AC2: Milestone completion percentage is validated: must be 0–100

- AC3: Milestones are returned in order in GET /projects/{id} response

- AC4: Attempting to add a milestone to a closed project returns HTTP 422

## US-007 | Contractor can upload evidence documents

| Field | Value |
| --- | --- |
| Story | As a Contractor, I want to upload supporting documents for a milestone, so that evidence is securely stored with on-chain proof. |
| Sprint | Sprint 2 |
| Priority | Critical |
| Story Points | 8 |

Acceptance Criteria:

- AC1: POST /documents/upload-url returns a time-limited (15 min) MinIO pre-signed URL

- AC2: After upload, contractor calls POST /documents/verify to write SHA-256 hash on-chain

- AC3: Hash stored on-chain matches SHA-256 of the actual uploaded file

- AC4: Attempting to re-submit the same hash returns HTTP 409 Conflict

- AC5: Uploaded file is accessible only via a fresh signed URL; direct URL returns 403

# 4. Sprint 3 — Fraud Detection & Biometrics

## US-008 | Contractor completes biometric verification

| Field | Value |
| --- | --- |
| Story | As a Contractor, I want to verify my identity biometrically, so that my registration is tied to my physical identity. |
| Sprint | Sprint 3 |
| Priority | High |
| Story Points | 8 |

Acceptance Criteria:

- AC1: Camera capture component launches without browser permission errors on Chrome, Firefox, Safari

- AC2: Face extraction returns an embedding vector within 3 seconds

- AC3: 1:1 match returns a confidence score and status (match/no-match) threshold > 0.70

- AC4: 1:N Milvus search checks against all registered embeddings and flags duplicates

- AC5: Verification result (Green/Amber/Red) is stored in PostgreSQL and linked to contractor record

## US-009 | Fraud engine classifies projects automatically

| Field | Value |
| --- | --- |
| Story | As an Auditor, I want the system to automatically flag suspicious projects, so that I can focus my review on high-risk cases. |
| Sprint | Sprint 3 |
| Priority | High |
| Story Points | 13 |

Acceptance Criteria:

- AC1: Isolation Forest model is trained on synthetic baseline data and achieves > 90% precision on test set

- AC2: Every new milestone submission triggers fraud rule evaluation within 5 seconds

- AC3: Rule engine correctly applies all configured fraud indicators (documented in fraud_rules.yaml)

- AC4: Green/Amber/Red status is written to fraud_alerts table and visible on dashboard

- AC5: Red alert triggers a webhook notification to registered admin email/endpoint

# 5. Sprint 4 — Governance, Reporting & Production

## US-010 | Auditor can review and action fraud alerts

| Field | Value |
| --- | --- |
| Story | As an Auditor, I want to review fraud alerts with a side-by-side comparison view, so that I can make an informed decision quickly. |
| Sprint | Sprint 4 |
| Priority | High |
| Story Points | 8 |

Acceptance Criteria:

- AC1: Fraud alert detail screen loads side-by-side comparison within 2 seconds

- AC2: All triggered fraud rule names and descriptions are displayed in plain English

- AC3: Auditor can 'Approve' (clear) or 'Escalate' an alert; both actions create audit log entries

- AC4: Cleared alerts cannot be re-opened by the same auditor (requires Admin)

## US-011 | Admin can export a JSON ledger proof report

| Field | Value |
| --- | --- |
| Story | As an Admin, I want to export a cryptographically verifiable proof report for any project, so that I can share it with external auditors. |
| Sprint | Sprint 4 |
| Priority | Medium |
| Story Points | 5 |

Acceptance Criteria:

- AC1: GET /reports/export?project_id={id} returns a valid JSON file

- AC2: Report contains: project metadata, all milestones, all document hashes, all audit log entries, on-chain TX IDs

- AC3: Every document hash in the report is verifiable against the on-chain ledger independently

- AC4: Report generation completes within 10 seconds for projects with up to 100 milestones

## US-012 | System meets performance and uptime SLAs

| Field | Value |
| --- | --- |
| Story | As the Tech Lead, I want the production system to meet NFR targets, so that it is reliable for daily government use. |
| Sprint | Sprint 4 |
| Priority | Critical |
| Story Points | 13 |

Acceptance Criteria:

- AC1: Hyperledger Caliper load test achieves 500+ TPS sustained over 10 minutes

- AC2: API p95 response time is < 300ms under normal load (50 concurrent users)

- AC3: Prometheus dashboard shows all services green; Grafana alert fires if any pod crashes

- AC4: Automated backup runs nightly; restore test recovers PostgreSQL data within 30 minutes

- AC5: Pytest + Jest combined coverage report shows >= 90% line coverage

# 6. Story Summary & Sprint Mapping

| Story ID | Sprint | Title |
| --- | --- | --- |
| US-001 | Sprint 1 | Developer can spin up full local environment |
| US-002 | Sprint 1 | Hyperledger Fabric network bootstraps correctly |
| US-003 | Sprint 1 | User can log in via SSO |
| US-004 | Sprint 1 | RBAC enforces role boundaries |
| US-005 | Sprint 2 | Admin can create a project on-chain |
| US-006 | Sprint 2 | Admin can add milestones to a project |
| US-007 | Sprint 2 | Contractor can upload evidence documents |
| US-008 | Sprint 3 | Contractor completes biometric verification |
| US-009 | Sprint 3 | Fraud engine classifies projects automatically |
| US-010 | Sprint 4 | Auditor can review and action fraud alerts |
| US-011 | Sprint 4 | Admin can export a JSON ledger proof report |
| US-012 | Sprint 4 | System meets performance and uptime SLAs |